PHASE 2 - DETAILED TASK BREAKDOWN

# TASK 1: Spring Boot Version Standardization

## Objective

Tüm microservices'i Spring Boot 3.5.7'ye güncelle

## Files to Update

- config-server/pom.xml (line 12: 3.2.2 → 3.5.7)

- security/pom.xml (line 12: 3.4.3 → 3.5.7)

- pos-product-manager/pom.xml (line 12: 3.5.3 → 3.5.7)

- core/pom.xml (line 12: 3.2.4 → 3.5.7)

- api-manager/pom.xml (verify 3.5.7)

## Steps

- 1. Each file'de version tag'i düzenle

- 2. mvn clean verify çalıştır her service'te

- 3. Dependency conflicts'i çöz

# TASK 2: Integration Test Suite

## Objective

Multi-tenancy ve company scoping'i test et

## Test Files to Create

- src/test/java/com/sedcore/CompanyIsolationTest.java

- src/test/java/com/sedcore/StockMovementTest.java

- src/test/java/com/sedcore/RecommendationTest.java

- src/test/java/com/sedcore/SaleMovementTest.java

## Key Test Cases

- Company A user should NOT see Company B data

- SALE_OUT movements appear in product history

- Recommendations only show products from same company

- API endpoints return 200 with /product prefix

# TASK 3: API Documentation

## Objective

Swagger/OpenAPI documentation'u update et

## Files to Update

- pos-product-manager/pom.xml - Add springdoc-openapi dependency

- Add @OpenAPIDefinition to SpringBootApplication

- Update controller @Operation annotations

## Endpoints to Document

- GET /product/api/v1/stock-movements?variantId=X

- POST /product/api/v1/sales

- GET /product/api/v1/recommendations/hybrid

# TASK 4: Error Handling Centralization

## Objective

Consistent error responses across all endpoints

## File to Create

- src/main/java/com/sedcore/exception/GlobalExceptionHandler.java

## Handle Exceptions

- @ExceptionHandler(EntityNotFoundException.class)

- @ExceptionHandler(ValidationException.class)

- @ExceptionHandler(CompanyAccessDeniedException.class)

# TASK 5: Performance Monitoring Setup

## Objective

Prometheus + Micrometer setup

## Dependency to Add

org.springframework.boot:spring-boot-starter-actuator
io.micrometer:micrometer-registry-prometheus

## Metrics to Track

- HTTP request duration

- Database query time

- Cache hit/miss rates

# Timeline

| Week | Tasks | Deliverables |
| --- | --- | --- |
| Week 1 | Task 1, 2 | SB 3.5.7 + Test suite |
| Week 2 | Task 3, 4 | API docs + Error handling |
| Week 3 | Task 5 | Monitoring setup |
| Week 4 | Testing + UAT | Prod ready |