PHASE 2 - STANDARDIZATION

Implementation Plan (Weeks 2-4)

# Phase 1 Status

✅ 6 görev tamamlandı

- 5 controller'ın /product routing'i fixed

- 5 repository method'a company code filtering eklendi

- Tüm endpoints syntax-validated

# Phase 2 Objectives

## Week 1 (Days 1-5)

| Task | Description | Priority |
| --- | --- | --- |
| Code Review | Phase 1 changes review + merge | 🟢 High |
| SB Version | Spring Boot versions normalize to 3.5.7 | 🟢 High |
| Integration Tests | Multi-tenancy test suite | 🟢 High |

## Week 2-3 (Days 6-15)

- API Documentation - Swagger/OpenAPI update

- Error Handling - Centralized exception handler

- Performance - Monitoring setup (metrics, tracing)

## Week 4 (Days 16-20)

- Load Testing

- UAT (User Acceptance Testing)

- Production Readiness Check

# Key Deliverables

- ✅ Phase 1 merged to main branch

- ✅ Spring Boot 3.5.7 on all services

- ✅ Integration test suite (44+ tests)

- ✅ API documentation updated

- ✅ Performance monitoring setup

# Success Criteria

- ✅ All tests passing (target: >90% coverage)

- ✅ Multi-tenancy verified with 3+ test tenants

- ✅ API response time < 200ms (p95)

- ✅ Zero critical security findings