POS SYSTEM

Complete Architecture Audit & Implementation Plan

# İçindekiler

- 1. Executive Summary

- 2. Current State Analysis

- 3. System Architecture

- 4. Critical Issues Found

- 5. Improvement Strategy

- 6. Implementation Roadmap

# 1. Executive Summary

Bu POS sistemi çok sayıda mikroservisten oluşan bir Spring Boot uygulamasıdır. Sistem hızlı büyümüş ve bazı temel sorunlar ortaya çıkmıştır:

- 44 controller ile yüksek kompleksitas

- API routing inconsistencies

- Company scoping bypass (multi-tenancy problemi)

- Data consistency issues

# 2. Current State Analysis

## 2.1 Microservices Architecture

| Service | Purpose | Status |
| --- | --- | --- |
| api-manager | API Gateway | ✅ Running |
| config-server | Centralized Config | ✅ Running |
| core | Shared Libraries | ✅ Running |
| pos-product-manager | Product & Sales | ⚠️ Issues |
| security | Auth & JWT | ✅ Running |
| document-manager | Document Storage | ✅ Running |

## 2.2 Frontend

- Flutter: project_pos (v1.0.0)

- ✅ POS screens, Admin panels, Product detail view

# 3. System Architecture

Frontend (Flutter)
        ↓
API Gateway (/api/v1/**)
        ↓
Microservices
  ├─ pos-product-manager (/product/api/v1/**)
  ├─ security
  ├─ config-server
  └─ other services
        ↓
Database (PostgreSQL)
Cache (Redis)

# 4. Critical Issues Found

## 4.1 API Routing Inconsistencies (🔴 CRITICAL)

- 44 controller'dan biri /product prefix'i eksik

- Frontend: GET /product/api/v1/stock-movements

- Result: 404 Not Found

## 4.2 Company Scoping Bypass (🔴 SECURITY)

- Custom @Query annotations TOpenSimpleCompanyEntity @Filter'ı bypass ediyor

- Multi-tenancy isolation bozuluyor

- Müşteri verisi leak riski

## 4.3 Spring Boot Version Inconsistency

- config-server: 3.2.2

- pos-product-manager: 3.5.3

- api-manager: 3.5.7

## 4.4 Data Consistency Issues

- SALE_OUT movements kaydediliyor ama sorgulanmıyor

- Variant ID mismatch riski

- Company code filtering inconsistency

# 5. Improvement Strategy

## 5.1 Short-term (Immediate - 1 week)

### Phase 1: Critical Fixes

- Fix all @RequestMapping paths (add /product prefix)

- Add company code filtering to all @Query methods

- Fix movement type in native queries (OUT → SALE_OUT)

- Add CompanyContext to all service layers

## 5.2 Medium-term (2-4 weeks)

### Phase 2: Standardization

- Normalize Spring Boot versions across all services

- Create API routing standards document

- Implement company scoping interceptors

- Add integration tests for multi-tenancy

## 5.3 Long-term (1-2 months)

### Phase 3: Architecture Optimization

- Refactor 44 controllers into domain modules

- Implement API versioning strategy

- Create centralized error handling

- Performance monitoring & optimization

# 6. Implementation Roadmap

| Phase | Duration | Tasks | Priority |
| --- | --- | --- | --- |
| 1 | Week 1 | Critical routing & company scoping fixes | 🔴 |
| 2 | Week 2-3 | Standardization & testing | 🟡 |
| 3 | Week 4-8 | Architecture optimization | 🟢 |

## Success Criteria

- ✅ All 404 errors resolved

- ✅ Company data isolation verified

- ✅ All tests passing

- ✅ API documentation updated

- ✅ Performance benchmarks established

─────────────

Prepared: 09.04.2026